Beta Version Report
Author: Bc. Tetiana Hrunyk
Project Name: Vocs
GitHub repository: https://github.com/TetianaHrunyk/VocabularyLearningApp
Link to the public instance of the project:
Features:
Currently Implemented:
The app enables users to create an account, register, and log in. All the users can paste their text into a window at the home page, parse it and get the translation for each word as a separate card. Users that are logged in can create their own decks with cards, create cards and save the parsed text as cards in one of their custom decks.
In Progress:
Features that are currently worked on include editing already created cards and better error handling when creating adding new cards
Planned
Planned features include enabling users to regularly revise their saved cards.
Time spend so far: 40 hours
Problems:
A major challenge was optimizing React to eliminate redundant API calls.